Technical Proposal & Scope of Work

Urwa — Tenant Sales Management System

Prepared for: Stakeholders / Steering Committee

Prepared by:  Ibrahim Aljefri

Date:         2026-04-24  |  Version: 1.0

# 1. Executive Summary

Urwa is a production-ready, Arabic-first SaaS platform that digitises the collection of monthly sales figures from commercial-centre tenants for revenue-share rent reconciliation. It gives mall operators a single dashboard, gives tenants four intake channels (manual, Excel import, API, Telegram assistant), and automates the end-of-month transmission to the landlord’s integration platform.

The system is live at apps.stepup2you.com and has been fully migrated off third-party SaaS dependencies (Supabase + Render) onto a self-owned cPanel stack, eliminating recurring vendor costs.

# 2. Problem Statement

Mall operators typically require ~500 shop tenants to report monthly sales figures, then compute percentage rent. The status quo is:

- Email / WhatsApp submissions collected manually

- Spreadsheets consolidated by a clerk

- Transcription errors and lost data

- No audit trail

- No standardised cut-off date

- 3–5 business days of reconciliation each month

# 3. Proposed Solution

A cloud-hosted, multi-tenant SaaS with:

- Arabic RTL interface (≥98% of end-user strings localised)

- Three user roles (Super-Admin, Tenant Admin, Tenant Member)

- Four sales-entry channels: manual form, Excel/CSV import, REST API, Telegram assistant

- Automated monthly submission to landlord’s integration platform

- Per-tenant feature flags (plan-based)

- Ticketed support desk built-in

# 4. Scope of Work — Module Status

| # | Module | Description | Status |
| --- | --- | --- | --- |
| 1 | Authentication | JWT login, signup, refresh, change/reset password | Complete |
| 2 | Branch Management | CRUD, tenant scoping, max_branches plan limit | Complete |
| 3 | Manual Sales Entry | Daily / monthly / range input with license-window validation | Complete |
| 4 | Excel / CSV Import | Upload, preview, confirm, background worker | Complete |
| 5 | Excel Template Download | Server-generated prefilled .xlsx with Arabic headers | Complete |
| 6 | Cenomi Submission | lease_id payload, tenant-level token, atomic Postgres RPC | Complete |
| 7 | Reports | Date-range filtering, branch comparison, CSV export | Complete |
| 8 | Support Tickets | Multi-category, attachments (PNG/JPG/PDF), status workflow | Complete |
| 9 | Telegram Assistant | NLP sales parsing, branch inference, subscriber provisioning | Complete |
| 10 | Landing Page | Marketing page, pricing, RTL | Complete |
| 11 | Super-Admin — Tenants | CRUD, plan assignment, feature flags | Complete |
| 12 | Super-Admin — Users | Create, reset, deactivate | Complete |
| 13 | Super-Admin — API Keys | Generate (shown once), revoke, field-level allow-list | Complete |
| 14 | DB Migration | Supabase → cPanel PostgreSQL | Complete |
| 15 | Brand Cleanup | Public pages + marketing docs scrubbed of Bot / Cenomi | Complete |
| 16 | Test Suite | 531 E2E + 250 API regression tests + Word report generator | Complete |

# 5. Non-Functional Requirements

| Requirement | Target | Verification |
| --- | --- | --- |
| Availability | 99.5% uptime | Hosting-provider SLA |
| API p95 latency | < 800 ms | Playwright perf assertions |
| Page load (4G) | < 3 s | Lighthouse + Playwright |
| Security | OWASP Top 10 mitigated | 30 SEC-* tests |
| Tenant isolation | No cross-tenant data visible | 15 isolation tests |
| RTL support | 100% Arabic UI | 20 bidi tests |
| Browser support | Chrome/Firefox/Safari/Edge (last 2 major) | 5 Playwright projects |
| Mobile support | iOS 16+, Android 12+ | mobile/tablet projects |
| Data retention | 5 years | Postgres backup schedule |

# 6. Deliverables

- Production deployment at https://apps.stepup2you.com

- Source code on GitHub (ibrahimaljefri/musharaka-01)

- Database migration scripts

- Regression test suite (826 total tests)

- Word test-result report with embedded failure details

- Functional Hierarchy Diagram (this bundle)

- Technical Design Document (this bundle)

- Technical Proposal (this document)

- Cleaned marketing overview

# 7. Operational Handover

Credentials (stored separately in .env):

- Super-admin: admin@admin.com

- Test client:  ibrahimaljefri@yahoo.com

- Database:    stepupyo_musharaka owned by stepupyo_mshadmin

Monitoring:

- Server log: ~/musharaka.log

- DB: cPanel → PostgreSQL → stepupyo_musharaka

- Client assets: ~/public_html/musharaka/server/client/dist/

# 8. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| cPanel Postgres connection limits | Medium | High | pg.Pool max=10; throttle worker |
| Cenomi API rate limits / outage | Low | Medium | SEINOMY_MOCK fallback; exponential backoff |
| JWT secret leakage | Low | Critical | Env-var isolation; quarterly rotation |
| Data loss on cPanel disk | Medium | High | Daily cPanel backup; offline copy |
| Brand copy drift | Low | Low | smoke.spec.ts regression |
| Test credential leakage | Low | Medium | .env gitignored; .env.example placeholders |

# 9. Out of Scope

- Native iOS / Android app (PWA-compatible responsive web only)

- Multi-currency (SAR only)

- Offline mode with sync

- BI / analytics beyond the built-in reports module

- Multi-language UI beyond Arabic

# 10. Acceptance Criteria

- Production /api/health returns {"status":"ok"}

- Admin + tenant login both succeed end-to-end

- Full regression suite runs against production

- All SEC-* security tests pass

- Documentation (FHD, TDD, Proposal) approved